|  |  |  |
| --- | --- | --- |
| 03.15.2021 |  | Project Progress Report |
|  |  |  |

# Snapshot of Project

Project Name

genoma

Client Name

Torre

Project Manager

Carlos Carrillo

Prepared By

Carlos Carrillo

| Activity | % Complete | Time Spent (hours) | Issues | Delivery Date | Owner |
| --- | --- | --- | --- | --- | --- |
| Create Github repository | 100 | 0.5 |  | 03.12.2021 | CC |
| Create Maven project | 100 | 0.5 |  | 03.12.2021 | CC |
| Publish project to Github | 100 | 1 |  | 03.12.2021 | CC |
| Develop generic classes to consume API | 100 | 1 |  | 03.12.2021 | CC |
| Create base architecture: dao, service, controller | 100 | 1 |  | 03.12.2021 | CC |
| *Search people by username* - backend implementation | 100 | 2 |  | 03.12.2021 | CC |
| *Search job by id* – backend implementation | 100 | 2 |  | 03.14.2021 | CC |
| *Main page* – frontend implementation | 100 | 1 |  | 03.14.2021 | CC |
| *Search person* – frontend implementation | 100 | 2 |  | 03.14.2021 | CC |
| *Search job* – frontend implementation | 100 | 2 |  | 03.14.2021 | CC |
| Devops configuration | 100 | 1 |  | 03.15.2021 | CC |
| Fixing issues in clouding environment | 100 | 1 |  | 03.15.2021 | CC |

# Status Summary

|  |
| --- |
| *Search people by username* and *Search job by id* have been implemented using Java and JEE to obtain a integration with Torre APIs. The basic idea of this implementation is the integration using simple generic classes that is useful for this kind of APIs. Once the API is integrated, any information from there can be taken easily to show on the corresponding screens.  Some UI components have been used, for example a basic menu, accordion, cards, tabs |
|  |
|  |
|  |